Construction Update

Coventry BF 0251(49)

Vermont Route 14 Bridge 132 Replacement

DATE: Friday, March 29, 2024

PROJECT NOTICE:  The Coventry BF 0251(49) project is a culvert replacement of the existing corrugated galvanized metal plate pipe arch with a precast concrete box located on Vermont Route 14 over Stony Brook.

The project team will send weekly email construction updates throughout the project. This is the first construction update for the project. The project is scheduled for completion in Summer 2024.

TRAFFIC IMPACT AND DURATION: No traffic impacts are expected throughout the project limits between Monday, April 1 and Friday, April 5.

This project will require a 60-hour weekend bridge closure. The closure is tentatively scheduled from Friday, April 12, at 6 p.m. to Monday, April 15 at 6 a.m. Traffic will be maintained on an offsite detour during the closure.

CONSTRUCTION ACTIVITIES: Crews will arrive on site and begin mobilizing for the 2024 construction season.

LOCATION: Coventry BF 0251(49) is located on Vermont Route 14 over Stony Brook approximately 2.7 miles south of the junction with VT 100 in the Town of Coventry.

PROJECTED COMPLETION: Summer 2024

Contact Information:

Name – Sophia Schintzel

Phone – 781-400-8263

Email – sophia.schintzel@wsp.com